HOME LAB INFRASTRUCTURE & CI/CD PORTFOLIO PROJECT DOCUMENTATION ¦ 01 - 04

Implementation Report

Active Directory, Domain Client, File Server Access Control, and Automated CI/CD with Monitoring

| Prepared by | Muhammad Danu Susyanto |
| --- | --- |
| Portfolio Focus | IT Infrastructure / IT Support / DevOps |
| Environment | Proxmox Home Lab - danu-lab.local |
| Document Status | Final implementation documentation - Projects 01 to 04 |

DOCUMENT OVERVIEW

# Executive Summary

This document records the implementation of four progressive home lab projects designed to demonstrate hands-on capability in Windows infrastructure, Active Directory, endpoint administration, file-server access control, CI/CD automation, containerization, security scanning, reverse proxying, and application monitoring.

The projects were intentionally built as a connected environment. Project 01 establishes the identity and DNS foundation. Project 02 validates client integration into the domain. Project 03 applies group-based authorization to a Windows file server. Project 04 extends the lab into a modern delivery platform using Jenkins, Docker, Trivy, Nginx, internal DNS, and Uptime Kuma.

Portfolio Positioning The combined work demonstrates both classic IT infrastructure administration and DevOps-lite operational practices. The focus is not merely installation, but implementation, validation, failure testing, access control, recovery, and monitoring.

## Project Scope Summary

| Project | Title | Primary Capability |
| --- | --- | --- |
| Project 01 | Active Directory Setup | Identity, DNS, OU design, users, groups |
| Project 02 | Windows Client Join Domain | Domain integration, DNS, authentication validation |
| Project 03 | Department-Based File Server Access Control | SMB shares, NTFS ACLs, AD group authorization |
| Project 04 | Automated CI/CD and Application Monitoring | Jenkins, dynamic agents, Docker, Trivy, rollback, Nginx, Uptime Kuma |

## Home Lab Environment

| Main Network | 192.168.88.0/24 |
| --- | --- |
| Gateway / Router | 192.168.88.1 |
| Proxmox Host | 192.168.88.10 |
| Windows Server | 192.168.88.20 - AD DS and DNS |
| Windows Client | WIN-CLIENT-01 - domain-joined endpoint |
| Ubuntu CI/CD Server | 192.168.88.40 - Jenkins, Docker, Nginx, Uptime Kuma |
| Internal Domain | danu-lab.local |

## Logical Environment

192.168.88.0/24 │ ├── 192.168.88.1 Gateway / Router ├── 192.168.88.10 Proxmox Host ├── 192.168.88.20 Windows Server 2022 │ AD DS + DNS + File Server ├── WIN-CLIENT-01 Windows 10 Pro Domain Client └── 192.168.88.40 Ubuntu CI/CD Server Jenkins + Docker + Nginx + Uptime Kuma

Figure 1. Proxmox Home Lab Overview

PROJECT 01

# Active Directory Setup

Objective: build a centralized identity and name-resolution foundation for the home lab using Windows Server 2022, Active Directory Domain Services, and DNS.

## What Was Implemented

Windows Server 2022 virtual machine deployed on Proxmox.

Static IPv4 configuration with server address 192.168.88.20.

Active Directory Domain Services role installed and the server promoted to a domain controller.

New forest and internal domain created: danu-lab.local.

DNS role integrated with Active Directory and validated through domain name resolution.

Organizational Unit structure created to separate Computers, Groups, and Users by department.

Department security groups created: GG_FINANCE, GG_GENERAL, GG_HR, and GG_IT.

Test user accounts created for Finance, General, HR, and IT departments.

Users assigned to matching AD security groups.

Domain authentication and DNS resolution validated from the domain controller.

## Core Configuration

| Server VM | WIN-SRV-01 |
| --- | --- |
| Actual Hostname / FQDN | WIN-R5UCS25L8J0 / WIN-R5UCS25L8J0.danu-lab.local |
| Server IP | 192.168.88.20 |
| Domain | danu-lab.local |
| NetBIOS Name | DANU-LAB |
| Primary Roles | Active Directory Domain Services and DNS Server |

## OU and Identity Structure

DANU-LAB ├── Computers ├── Groups └── Users ├── Finance ├── General ├── HR └── IT

| User | Department | Security Group |
| --- | --- | --- |
| Finance User1 | Finance | GG_FINANCE |
| gen.user1 | General | GG_GENERAL |
| hr.user1 | HR | GG_HR |
| it.admin1 | IT | GG_IT |

## Validation Performed

Domain logon validation: whoami returned danu-lab\administrator.

DNS validation: nslookup danu-lab.local resolved to 192.168.88.20.

AD Users and Computers reviewed to confirm OU, user, and group placement.

Figure 2. Active Directory Domain and OU Structure

Figure 3. AD Users and Security Groups

Figure 4. Domain administrator and DNS

## Skills Demonstrated

Windows Server administration

Active Directory domain design

OU and group organization

DNS configuration and troubleshooting

Identity and access foundation

Command-line validation

PROJECT 02

# Windows Client Join Domain

Objective: integrate a Windows 10 Pro endpoint into the danu-lab.local domain and validate centralized authentication using a standard departmental user account.

## What Was Implemented

Windows 10 Pro virtual machine created on Proxmox as WIN-CLIENT-01.

VirtIO storage driver loaded during Windows installation.

VirtIO guest tools installed for optimized virtual hardware support.

Local administrator account created for initial endpoint administration.

Computer renamed to WIN-CLIENT-01.

Client DNS configured to use the Windows DNS server at 192.168.88.20.

Endpoint joined to the danu-lab.local Active Directory domain.

Domain login tested using danu-lab\Finance User1.

Domain identity validated through the whoami command.

## Client VM Configuration

| VM Name | WIN-CLIENT-01 |
| --- | --- |
| Operating System | Windows 10 Pro |
| Virtual Disk | 25 GiB SCSI on local-lvm |
| CPU / Memory | 2 vCPU / 2 GB RAM |
| Network | vmbr0 with VirtIO adapter |
| DNS Server | 192.168.88.20 |
| Domain | danu-lab.local |

## Domain Join Flow

Configure DNS → Rename Client → Join danu-lab.local → Restart → Select Other User → Log in as danu-lab\Finance User1 → Validate identity

## Validation Performed

Domain join completed successfully using a domain administrator credential.

User danu-lab\Finance User1 authenticated on WIN-CLIENT-01.

whoami returned danu-lab\Finance User1, proving domain authentication was active.

Figure 5. WIN-CLIENT-01 Domain Membership

Figure 6. Domain User Login Validation

## Skills Demonstrated

Windows endpoint deployment

Virtual hardware driver installation

Client DNS configuration

Active Directory domain join

Domain user authentication

Endpoint troubleshooting and validation

Figure 7. Windows Client in Active Directory

PROJECT 03

# Windows File Server with Department-Based Access Control

Objective: implement a Windows file server that uses Active Directory security groups and NTFS permissions to enforce department-based access control.

## What Was Implemented

Department share folders created under C:\Shares.

Separate SMB shares created for Finance, HR, IT, and Public access.

Share permissions kept broad while NTFS permissions were used as the primary authorization layer.

Department security groups from Project 01 reused for folder access control.

Finance, HR, and IT shares restricted to their matching departmental security groups.

Public share granted Modify permission to Domain Users.

Access tested from the domain-joined Windows client using Finance User1.

Positive and negative access tests performed to prove authorization boundaries.

## Share Structure

C:\Shares ├── Finance ├── HR ├── IT └── Public

## NTFS Access Control Design

| Folder | Authorized Principal | Access | Purpose |
| --- | --- | --- | --- |
| Finance | GG_FINANCE | Modify | Department members only |
| HR | GG_HR | Modify | Department members only |
| IT | GG_IT | Modify | Department members only |
| Public | Domain Users | Modify | All authenticated domain users |

Permission Model SYSTEM and Administrators retain Full Control. Departmental groups receive Modify permission. Share permissions are broad, while NTFS ACLs enforce the effective business access rules.

## Validation Performed

Finance User1 successfully opened \\WIN-R5UCS25L8J0\Finance.

Finance User1 was denied access to \\WIN-R5UCS25L8J0\HR.

The result confirmed that AD group membership controlled access through NTFS ACLs.

Figure 8. Department Share Folder Structure

Figure 9. Finance NTFS Permissions

Figure 10. Authorized Access Test

Figure 11. Unauthorized Access Denied Test

## Skills Demonstrated

Windows file-server administration

SMB sharing

NTFS ACL design

Active Directory group-based authorization

Principle of least privilege

Positive and negative access testing

PROJECT 04

# Automated CI/CD and Application Monitoring Pipeline

Objective: design and implement a practical CI/CD and observability platform for a Nuxt portfolio application using Jenkins, disposable Docker agents, Docker image versioning, Trivy security scanning, automatic rollback, Nginx reverse proxying, internal DNS, and Uptime Kuma monitoring.

## Final Architecture

Developer Push ↓ GitHub Private Repository ↓ Jenkins Controller ↓ Dynamic Disposable Docker Agent ↓ Checkout → Build → Trivy Scan → Security Gate ↓ Versioned Docker Image ↓ Deploy → Health Check ├── SUCCESS → Production └── FAILED → Automatic Rollback → Previous Healthy Image Client → Internal DNS → Nginx :80 → Nuxt 127.0.0.1:3000 Uptime Kuma → Monitors Nginx-to-Nuxt HTTP endpoint

## Ubuntu CI/CD Server

| VM Name | UBUNTU-CICD-01 |
| --- | --- |
| Operating System | Ubuntu Server 26.04 LTS |
| Hostname | ubuntu-cicd-01 |
| IP Address | 192.168.88.40/24 |
| Gateway | 192.168.88.1 |
| DNS | 192.168.88.20 and external resolver during installation |
| Storage | Expanded from 20 GB to 40 GB using growpart, pvresize, and lvextend |
| Core Services | Jenkins, Docker, Nginx, Uptime Kuma |

Figure 12. UBUNTU-CICD-01 VM and Network

## Jenkins Controller and Dynamic Docker Agents

Jenkins installed natively as a systemd service on Ubuntu.

OpenJDK 21 runtime installed for Jenkins.

Jenkins Docker Plugin configured with local Docker Engine over unix:///var/run/docker.sock.

Cloud configuration created as local-docker with container cap of 2.

Dynamic agent template labeled docker-agent created for pipeline workloads.

JNLP inbound agent connection used with fixed TCP port 50000.

Custom agent image built from jenkins/inbound-agent:latest-alpine-jdk21.

Agent image extended with Git, curl, Docker CLI, Docker Compose CLI, OpenSSH client, and Bash.

Host Docker socket mounted into disposable agents using Docker-outside-of-Docker.

Docker group GID 107 supplied as an extra group to allow socket access.

Agent containers automatically removed after pipeline completion.

### Custom Jenkins Agent Image

FROM jenkins/inbound-agent:latest-alpine-jdk21 USER root RUN apk add --no-cache \ git \ curl \ docker-cli \ docker-cli-compose \ openssh-client-default \ bash USER jenkins

Figure 13. Jenkins Docker Cloud and Agent Template

Figure 14. Disposable Docker Agent Validation

## Private GitHub Repository and SSH Authentication

Nuxt portfolio source hosted in a private GitHub repository.

Repository access configured through a read-only GitHub Deploy Key.

Separate Jenkins SSH key created for CI/CD access.

Jenkins credential created as SSH Username with private key using ID github-portfolio-deploy-key.

SSH host key verification set to accept the first connection.

Private key formatting issue diagnosed by comparing byte count, line count, OpenSSH header/footer, and key parsing.

Checkout validated on the master branch and Git commit revision logged in the pipeline.

| Repository | git@github.com:danususyanto02/personal-portofolio.git |
| --- | --- |
| Branch | master |
| Jenkins Credential ID | github-portfolio-deploy-key |
| Authentication | SSH Deploy Key / private key credential |
| Access Scope | Read-only repository access |

Figure 15. Jenkins Private Repository Checkout

## Nuxt Container Build

Nuxt application containerized with a multi-stage Dockerfile.

Node 22 Alpine used for builder and runtime stages.

npm ci used for deterministic installation from package-lock.json.

Nuxt production build generated through npm run build.

Only the .output directory copied into the runtime image.

Runtime executed as the non-root node user.

Application listens on port 3000 with the Nitro node-server preset.

Images tagged with both Jenkins BUILD_NUMBER and latest.

### Multi-stage Dockerfile

FROM node:22-alpine AS builder WORKDIR /app COPY package.json package-lock.json ./ RUN npm ci COPY . . RUN npm run build FROM node:22-alpine AS runtime WORKDIR /app ENV NODE_ENV=production ENV HOST=0.0.0.0 ENV PORT=3000 COPY --from=builder --chown=node:node /app/.output ./.output USER node EXPOSE 3000 CMD ["node", ".output/server/index.mjs"]

### Image Versioning

danu-portfolio:11 danu-portfolio:12 danu-portfolio:13 ... danu-portfolio:<BUILD_NUMBER> danu-portfolio:latest

Figure 16. Successful Nuxt Docker Build

## Trivy Vulnerability Scanning and Security Gate

Trivy executed as a disposable Docker container from the Jenkins pipeline.

Host Docker socket mounted read-only for local Docker image access.

Persistent Trivy cache volume used for vulnerability database caching.

HIGH and CRITICAL findings reported before deployment.

A second CRITICAL-only scan configured with exit code 1 to act as a deployment security gate.

Unfixed vulnerabilities ignored for gating through --ignore-unfixed.

Initial scan detected two HIGH vulnerabilities and zero CRITICAL vulnerabilities.

The HIGH findings were located in tooling bundled with the Node base image rather than the Nuxt application runtime dependency set.

Security Policy Applied HIGH and CRITICAL vulnerabilities are reported for visibility. CRITICAL vulnerabilities block deployment. This provides a practical DevSecOps gate while keeping the home lab pipeline usable for iterative learning.

| Finding | Severity | Installed | Fixed Version / Result |
| --- | --- | --- | --- |
| CVE-2026-33671 - picomatch | HIGH | 4.0.3 | 4.0.4 / 3.0.2 / 2.3.2 |
| CVE-2026-48815 - sigstore | HIGH | 3.1.0 | 4.1.1 |
| Critical gate result | CRITICAL | 0 findings | Deployment permitted |

Figure 17. Trivy Vulnerability Report

Figure 18. Critical Security Gate Passed

## Automated Deployment and Application Health Check

The current application container is replaced by the newly built versioned image.

Container configured with restart policy unless-stopped.

Port 3000 later restricted to host loopback: 127.0.0.1:3000:3000.

Health check performed inside the application container using Node 22 global fetch.

Health check retries up to 10 times with a 2-second delay.

HTTP response must be successful before deployment is considered healthy.

Container logs are printed when health validation fails.

Docker Build ↓ Trivy Security Scan ↓ Deploy Versioned Image ↓ Health Check (10 attempts) ├── HTTP 2xx → SUCCESS └── Failure → Rollback path

Figure 19. Automated Deployment and Health Check

## Automatic Rollback and Production Recovery

Previous production image captured from the currently running container before deployment.

Previous image name stored as rollback metadata for the current pipeline execution.

Failed deployments are identified through health-check status.

Failed container removed automatically.

Previous healthy image restarted using the same container name, restart policy, and loopback port binding.

Rollback target receives a separate rollback health check.

Pipeline remains FAILURE when the new release fails, even if rollback succeeds.

Failure simulation parameter added to prove the recovery logic without deliberately breaking application source code.

Healthy Production :14 ↓ Deploy :15 ↓ Simulated Failure ↓ Health Check FAILED ↓ AUTOMATIC ROLLBACK STARTED ↓ Restore :14 ↓ Rollback Health Check HTTP 200 ↓ ROLLBACK SUCCESS ↓ Pipeline FAILURE / Production Restored

Validation Result The rollback test successfully restored danu-portfolio:14 after the simulated deployment of build :15 failed. Jenkins correctly marked the new release as failed while restoring the previous production version.

Figure 20. Automatic Rollback Started

Figure 21. Rollback Success and Production Restored

## Nginx Reverse Proxy and Backend Isolation

Nginx installed natively on the Ubuntu CI/CD server.

Custom site configuration created for the portfolio application.

Nginx listens on TCP port 80 and proxies traffic to 127.0.0.1:3000.

Host, X-Real-IP, X-Forwarded-For, and X-Forwarded-Proto headers forwarded to the backend.

Default Nginx site disabled.

Configuration validated with nginx -t before reload.

Jenkins deployment changed from 0.0.0.0:3000 exposure to 127.0.0.1:3000 binding.

All normal deploy, simulated failure, and rollback paths use the loopback-only port binding.

Client ↓ http://192.168.88.40 :80 ↓ Nginx Reverse Proxy ↓ 127.0.0.1:3000 ↓ Nuxt Container

| Access Path | Result |
| --- | --- |
| http://192.168.88.40 | Accessible through Nginx |
| http://192.168.88.40:3000 | Not directly exposed to LAN |
| http://127.0.0.1:3000 on Ubuntu host | Backend reachable locally |

Figure 22. Nginx Reverse Proxy Validation

Figure 23. Loopback-Only Container Port

## Internal DNS and Uptime Kuma Monitoring

Uptime Kuma deployed as a Docker container with restart policy unless-stopped.

Uptime Kuma port 3001 bound to host loopback only: 127.0.0.1:3001.

Persistent Docker volume uptime-kuma-data mounted to /app/data.

Nginx reverse proxy site configured for status.danu-lab.local.

WebSocket upgrade headers forwarded through Nginx.

A Host (A) record created in Windows DNS: status.danu-lab.local → 192.168.88.40.

PC DNS resolver corrected to use the Windows DNS server at 192.168.88.20 for internal zone resolution.

Uptime Kuma configured with SQLite for a simple single-instance home lab deployment.

HTTP monitor created for Danu Portfolio using http://192.168.88.40.

Heartbeat interval configured to 60 seconds.

Monitor validated in UP state with 100% initial uptime and measured response time.

status.danu-lab.local ↓ DNS A record 192.168.88.40 ↓ Nginx :80 ↓ 127.0.0.1:3001 ↓ Uptime Kuma ↓ monitor every 60 sec http://192.168.88.40 ↓ Nginx → Nuxt

Figure 24. Windows DNS A Record for Uptime Kuma

Figure 25. Uptime Kuma Dashboard - Portfolio Up

## Final Jenkins Pipeline Capabilities

| Capability | Implementation |
| --- | --- |
| Source Control | Private GitHub repository checkout over SSH |
| Build Isolation | Dynamic disposable Jenkins Docker agent |
| Build | Nuxt multi-stage Docker image build |
| Versioning | Image tagged with Jenkins BUILD_NUMBER and latest |
| Security | Trivy HIGH/CRITICAL report and CRITICAL security gate |
| Deployment | Automated Docker container replacement |
| Validation | 10-attempt application health check |
| Recovery | Automatic rollback to previous healthy image |
| Network Entry | Nginx reverse proxy on port 80 |
| Backend Isolation | Nuxt bound to 127.0.0.1:3000 only |
| Service Discovery | Windows DNS for status.danu-lab.local |
| Monitoring | Uptime Kuma HTTP monitor every 60 seconds |

## Current Delivery Flow

Checkout ↓ Source Info ↓ Docker Build ↓ Trivy Vulnerability Report ↓ CRITICAL Security Gate ↓ Capture Previous Version ↓ Deploy ↓ Application Health Check ↓ Automatic Rollback if Required ↓ Deployment Result

Figure 26. Jenkins Pipeline Stage View or Console Summary

PORTFOLIO SUMMARY

# Consolidated Implementation Matrix

| Project | Area | Implementation | Status |
| --- | --- | --- | --- |
| 01 | AD DS | Domain controller, danu-lab.local, centralized identity | Validated |
| 01 | DNS | Internal AD-integrated DNS and domain resolution | Validated |
| 01 | Identity | OUs, departmental users, global security groups | Validated |
| 02 | Endpoint | Windows 10 Pro domain join and domain login | Validated |
| 03 | File Server | Finance, HR, IT, Public SMB shares | Validated |
| 03 | Access Control | NTFS ACLs using AD security groups | Validated |
| 04 | CI/CD | Jenkins automated build and deployment | Validated |
| 04 | Docker | Multi-stage build, image versioning, runtime container | Validated |
| 04 | Dynamic Agents | Disposable Jenkins Docker agents | Validated |
| 04 | DevSecOps | Trivy report and CRITICAL deployment gate | Validated |
| 04 | Resilience | Automatic rollback and rollback health check | Validated |
| 04 | Reverse Proxy | Nginx entry point with loopback-only backend | Validated |
| 04 | Internal DNS | status.danu-lab.local A record | Validated |
| 04 | Monitoring | Uptime Kuma HTTP heartbeat every 60 seconds | Validated |

# Skills Demonstrated Across Projects 01-04

## Windows Infrastructure

Windows Server 2022 administration

Active Directory Domain Services

DNS services

Windows 10 domain client administration

SMB file sharing and NTFS permissions

## Identity and Access Management

OU design

User and group administration

Department-based authorization

Least-privilege access testing

## Linux and Platform Operations

Ubuntu Server administration

systemd service validation

LVM disk expansion

SSH administration

Nginx configuration

## CI/CD and Automation

Jenkins pipeline design

Private Git checkout over SSH

Dynamic disposable agents

Automated build, deploy, health check, and rollback

## Containers and Security

Docker image build and runtime

Multi-stage Dockerfiles

Versioned image strategy

Docker socket integration

Trivy vulnerability scanning and CI security gating

## Monitoring and Troubleshooting

Uptime Kuma service monitoring

HTTP endpoint validation

DNS troubleshooting

Permission and access testing

Failure simulation and production recovery validation

# Key Engineering and Operational Decisions

| Decision | Reason |
| --- | --- |
| Use AD groups for file authorization | Permissions remain manageable and department membership controls access without assigning individual user ACLs. |
| Use dynamic Jenkins agents | Build workloads are isolated from the controller and disposable agent containers are removed after completion. |
| Version images by Jenkins build number | Each deployment has a traceable image tag and the previous healthy version can be restarted during rollback. |
| Block only CRITICAL vulnerabilities initially | The pipeline provides a meaningful security gate while HIGH findings remain visible for remediation and learning. |
| Keep pipeline FAILURE after successful rollback | The failed release remains correctly classified as failed even though production service is recovered. |
| Bind Nuxt to host loopback | The application backend is not directly exposed to the LAN; Nginx is the primary entry point. |
| Monitor the Nginx-to-Nuxt path | Uptime Kuma validates the same HTTP entry path used by clients rather than checking only the internal application process. |

# Future Improvement Opportunities

The following items are deliberately outside the completed scope of Projects 01-04. They can be implemented as separate future projects rather than expanding the current portfolio project indefinitely.

| Opportunity | Possible Next Step |
| --- | --- |
| HTTPS / Internal PKI | Add TLS termination in Nginx and use an internal CA or a trusted certificate strategy. |
| Blue-Green Deployment | Deploy a candidate container on a separate port, validate it, then switch Nginx upstream to reduce deployment downtime. |
| BuildKit / Buildx | Replace the legacy Docker builder and adopt modern Docker build workflow. |
| Pipeline as Code | Move the Jenkins pipeline into a Jenkinsfile stored in the Git repository. |
| Notifications | Send Uptime Kuma or Jenkins failure notifications to email, Discord, or another supported channel. |
| Metrics and Logging | Add Prometheus/Grafana or centralized logging as a separate observability project. |
| Infrastructure Automation | Use Ansible or Terraform for repeatable infrastructure configuration in a dedicated project. |

# Conclusion

Projects 01 through 04 form a connected home lab portfolio that progresses from foundational Windows infrastructure to an automated and monitored application delivery environment. The work demonstrates practical configuration, troubleshooting, security, validation, and recovery rather than isolated software installation.

The final environment combines centralized identity, domain client integration, group-based file access control, Jenkins CI/CD automation, disposable build agents, container versioning, vulnerability scanning, automatic rollback, reverse proxying, internal DNS, and continuous HTTP monitoring. Together, these implementations provide strong evidence for IT Infrastructure, IT Support, and DevOps-lite portfolio positioning.

Final Project Status Projects 01-04 are implemented and validated. Screenshot placeholders in this document are intentionally provided so project evidence can be inserted before portfolio publication.

# Screenshot Evidence Checklist

| No. | Screenshot / Evidence |
| --- | --- |
| 01 | Proxmox Home Lab Overview |
| 02 | Active Directory Domain and OU Structure |
| 03 | AD Users and Security Groups |
| 04 | Project 01 Validation |
| 05 | WIN-CLIENT-01 Domain Membership |
| 06 | Domain User Login Validation |
| 07 | Windows Client in Active Directory |
| 08 | Department Share Folder Structure |
| 09 | Finance NTFS Permissions |
| 10 | Authorized Access Test |
| 11 | Unauthorized Access Denied Test |
| 12 | UBUNTU-CICD-01 VM and Network |
| 13 | Jenkins Docker Cloud and Agent Template |
| 14 | Disposable Docker Agent Validation |
| 15 | Jenkins Private Repository Checkout |
| 16 | Successful Nuxt Docker Build |
| 17 | Trivy Vulnerability Report |
| 18 | Critical Security Gate Passed |
| 19 | Automated Deployment and Health Check |
| 20 | Automatic Rollback Started |
| 21 | Rollback Success and Production Restored |
| 22 | Nginx Reverse Proxy Validation |
| 23 | Loopback-Only Container Port |
| 24 | Windows DNS A Record for Uptime Kuma |
| 25 | Uptime Kuma Dashboard - Portfolio Up |
| 26 | Jenkins Pipeline Stage View or Console Summary |